Lifetime of Ubuntu Kernels
“24 months in the world”

---
Release Cadence
- Ubuntu releases every 6 months on basically the same dates
- We pick a new Linus' kernel release to base the Ubuntu kernel for each cycle
  - chosen at Ubuntu Developer Summit
  - Linus' releases at roughly 3 month intervals
  - We usually plan to take the latest available stable Linus version at release

---
Development Kernels
- Development tree is born at Kernel Freeze in the previous cycle
  - Born as a fork of the current tree
  - Cleanup and fold-down the Ubuntu delta
- Start rebasing to Linus' -rcN snapshots
  - Rebases to each snapshot as it releases

---
Development Trees
- Trees are inherently rebase oriented
  - Rebased roughly weekly throughout
  - Entirely based on Linus' schedule
- Stop rebasing when we reach final Linus version
  - At this point we follow the v2.6.x.y trees
  - Fixes are now cherry-picked onto the tree
- Active development continues till Kernel Freeze
  - No new features after this date
  - Fixes require two Acks from the team

---
Stable Maintenance
- At release the trees pass to the Stable team
- Trees are now subject to SRU policy (for life)
  - Fixes require two Acks from the team
  - Fixes are subject to SRU regression testing in the -proposed pocket before release
- During the first months after release we integrate all of the stable updates
  - review and cherry-pick all of the v2.6.x.y tree
  - continues for the life of the v2.6.x.y tree on LTS releases
- After this we only integrate fixes for actual bugs
- This continues for the lifetime of the release
  - 18 months for a regular release
  - 3 years (5 on server) for LTS releases

---
Stable Trees
- The master branch for any release is not rebased
  - We only cherry-pick fixes onto this release
  - Some merging is used to handle -security
- Derivative branches continue to rebase in line with releases from the master branch
  - Where we have a large delta we will put this on a topic branch
  - These rebase to the latest stable tag and release in lock-step with master