Lifetime of Ubuntu Kernels
“24 months in the world”

---
Conception
- Kernel is started at about kernel freeze
  - Create a new repository from the release branch
    - We usually do not yet know the name
    - Tagging the fork (Ubuntu-lucid-base/Ubuntu-lucid-sync)
- Ubuntu current delta review and cleanup
  - Fold down of the debian delta
  - Fold down of Ubuntu update

---
Release Cadence
- Ubuntu releases every 6 months on the same dates
- We pick a new Linus' kernel release to base the Ubuntu kernel for each cycle
  - chosen at Ubuntu Developer Summit
  - Linus' releases at roughly 3 month intervals
  - We plan to take the latest stable release

---
Release Cadence
- Ubuntu releases every 6 months on the same dates
- We pick a new Linus' kernel release to base the Ubuntu kernel for each cycle
  - chosen at Ubuntu Developer Summit
  - Linus' releases at roughly 3 month intervals
  - We plan to take the latest stable release

---
Touching Up
- Pulling the Ubuntu delta up to the chosen kernel
  - Iteratively Pulling patches up to each -rcN release
  - Dropping patches already in upstream
  - Note: rebase tree – one owner
- Updating the configuration
  - Selecting values for new options

---
 Release Planning
- Pre Ubuntu Developer Summit
  - Selecting broad topics
  - Getting blueprints created
- UDS
  - Recording discussions and decisions
- Post UDS
  - Ensuring specifications are updated
  - Defining workitems and other detail
- Release Reporting
  - https://wiki.ubuntu.com/KernelTeam/ReleaseStatus/Lucid

---
Cleaning House
- Reviewing patch Delta for relevance
  - https://blueprints.launchpad.net/ubuntu/+spec/kernel-lucid-kernel-config-review
  - Is this patch still needed?
  - Why is it still needed?
- Reviewing Ubuntu drivers
  - https://blueprints.launchpad.net/ubuntu/+spec/kernel-lucid-review-of-ubuntu-delta
  - Do we need the drivers?
  - Should we update them?

---
Wax on/Wax off
- Enabling new upstream features
  - Evaluating and testing updated features
- Pulling in new in-house development
  - As a service team we are there to provide development support for other teams
  - New features are completed those must be pulled in and uploaded for testing

---
Adding Stabilisers
- Once we reach the chosen kernel version we start to follow the stable branch
  - This typically only occurs just before kernel freeze for non-LTS, this cycle much earlier
  - Management starts to mirror released kernel process
  - Generally we simply cherry-pick stable update patches into the branch

---
Brrrrrrr
- Milestone Freezes
  - On the tuesday of a milestone the archive is frozen
  - The kernel for the milestone must be built and in the archive by then
- Kernel Freeze
  - kernel freezes is about a month before general freeze
  - Allows time for consumers to consolidate and test

---
Getting Dressed
- Generally we try and upload a new kernel weekly
  - In step with -rc release cycle
  - Maximises bisectability
- Kernels are generated from the git repository
  - dpkg-buildpackage -S
  - Make sure it is nice and clean
- Announcements
  - As with all uploads announcements are sent to the stake holders

---
State of the Union
- Currently based on v2.6.32.2
  - With .3 and .4 waiting for Alpha-2 to un-plug
- Nouveau is our main remaining feature
  - Expecting this to be the focus after Alpha-2